BUSINESS REQUIREMENTS DOCUMENT (BRD)

SmartHire

AI-Powered Resume Screening and Candidate Ranking System

| Field | Detail |
| --- | --- |
| Project | SmartHire - AI-powered resume screening and candidate shortlisting |
| Version / Status | 1.0 - Draft for review |
| Date | 01-Oct-2026 |
| Prepared by | Project Team (B.Tech 3rd Year Project) |
| Business sponsor | HR / Talent Acquisition function (project guide acts as sponsor for academic purposes) |
| Related documents | Product Requirements Document (PRD); Software Requirements Specification (SRS, IEEE Std 830-1998) |

Note on figures. Quantitative targets and the benefit model in this document are planning assumptions. They should be replaced with measured values after a pilot.

# 1. Executive Summary

Recruitment teams spend a large share of their time on the first pass of resume screening: opening documents, finding skills and experience, and deciding who deserves a closer look. This work is repetitive, subjective and difficult to audit. SmartHire is a web application that automates the first pass. A recruiter enters a job description, uploads resumes, and receives a ranked list of candidates with transparent technical, experience and education scores plus a short written verdict. The system runs on open-source components and a locally hosted language model, so it needs no licence fees and keeps candidate data inside the organisation.

This BRD describes the business need, objectives, scope, stakeholders and business requirements for SmartHire. Technical detail is in the PRD and the SRS.

# 2. Business Background and Problem

## 2.1 Current Situation

- Resumes arrive in mixed formats (PDF, Word, text) and large volumes for each opening.

- Recruiters read each resume manually, note skills and experience, and build a shortlist in spreadsheets or e-mail.

- Quality of screening depends on the individual reviewer, time pressure and fatigue.

- Keyword search in generic tools misses synonyms and gives no explanation for a ranking.

## 2.2 Business Problems

| ID | Problem | Business Impact |
| --- | --- | --- |
| P-1 | Manual first-pass screening is slow. | Long time-to-shortlist; hiring managers wait; good candidates accept other offers. |
| P-2 | Inconsistent evaluation between reviewers. | Unfair or non-repeatable shortlisting; difficult to justify decisions. |
| P-3 | No transparent reasoning behind rankings. | Low trust in tools; weak audit trail. |
| P-4 | Commercial AI screeners are expensive and cloud-based. | Budget barriers for small teams; privacy exposure of candidate data. |
| P-5 | Candidate data scattered across files and mailboxes. | Higher risk of loss, duplication and non-compliance. |

## 2.3 Opportunity

Advances in language models and open-source tooling make it possible to extract structured information from resumes and rank candidates on a standard laptop. A transparent, local, low-cost tool can remove most of the repetitive effort while leaving the final decision with people.

# 3. Business Objectives

| ID | Objective | Measure | Target (assumption) |
| --- | --- | --- | --- |
| BO-1 | Reduce recruiter effort spent on first-pass screening. | Recruiter hours per opening | >= 60% reduction |
| BO-2 | Shorten time from resume receipt to shortlist. | Elapsed time to produce a ranked list | Same day instead of several days |
| BO-3 | Make screening consistent and explainable. | Share of candidates with score breakdown and verdict | 100% |
| BO-4 | Keep screening cost minimal and data in-house. | Licence cost; external data transfers | Zero licence cost; zero external AI calls |
| BO-5 | Keep humans accountable for hiring decisions. | Hiring decisions made by recruiters, not the tool | 100% human decisions |
| BO-6 | Provide a base for future HR analytics. | Availability of structured candidate data per opening | Available for every processed resume |

# 4. Scope

## 4.1 In Scope

- Creation of job pipelines from job descriptions and extraction of required skills.

- Bulk upload and parsing of resumes in PDF, DOCX, DOC and TXT formats.

- Automatic extraction of candidate profile data (LLM-based with rule-based fallback).

- Weighted scoring (technical 40%, experience 40%, education 20%) and ranking.

- Dashboard: leaderboard, search, filter, sort, candidate detail view and side-by-side comparison.

- Local storage of jobs and candidates; deletion of pipelines.

## 4.2 Out of Scope (current release)

- Automated hiring decisions, offer management and onboarding.

- Integration with external ATS/HRMS, e-mail and calendar systems; interview scheduling.

- OCR of scanned resumes and multi-language resumes.

- Commercial payment processing and multi-tenant SaaS operations.

## 4.3 Planned Later (roadmap)

- Shortlist thresholds, result export, authentication with role-based access, semantic embeddings with RAG evidence, recruiter feedback loop and bias auditing.

# 5. Stakeholders

| Stakeholder | Role | Interest | Influence |
| --- | --- | --- | --- |
| Recruiters / HR executives | Primary users | Fast, reliable shortlists with clear reasons; easy-to-use interface. | High |
| Hiring managers | Consumers of results | Quality shortlists and comparison of finalists. | High |
| HR head / management | Sponsor | Lower cost and time per hire; defensible, consistent process. | High |
| IT / system administrator | Operator | Simple deployment, monitoring and data removal. | Medium |
| Legal / data-protection officer | Compliance | Lawful handling of candidate personal data; fairness of selection criteria. | Medium |
| Candidates (indirect) | Data subjects | Fair treatment; privacy of their resumes. | Low (affected) |
| Academic guide and evaluators | Reviewers | Sound requirements, design and working prototype. | High (project context) |
| Project team | Developers | Deliver a working, well-documented system. | High |

# 6. Business Process: As-Is and To-Be

| Step | As-Is (manual) | To-Be (with SmartHire) |
| --- | --- | --- |
| 1 | Receive job requisition and write a JD. | Create a pipeline by pasting the JD; required skills are detected automatically. |
| 2 | Collect resumes from mail and portals into folders. | Drag and drop all resumes (PDF, DOCX, DOC, TXT) into the pipeline. |
| 3 | Open each resume and note skills, experience and education. | System parses each resume and extracts a structured profile. |
| 4 | Judge fit by reading and memory; maintain a spreadsheet. | System scores each candidate and ranks them with sub-scores and a verdict. |
| 5 | Debate shortlist with the hiring manager using notes. | Review the leaderboard, open details and compare up to three candidates side by side. |
| 6 | Decide who to interview. | Recruiter and manager decide; the tool only supports the decision. |

# 7. Business Requirements

Priority uses MoSCoW (Must, Should, Could). The last column traces each requirement to the SRS functional requirement(s) that implement it.

| ID | Business Requirement | Objective | Priority | SRS Traceability |
| --- | --- | --- | --- | --- |
| BR-01 | The business must be able to define a role from a job description and screen resumes against it. | BO-1, BO-2 | Must | FR-2.1, FR-2.5, FR-3.7 |
| BR-02 | The business must be able to submit many resumes at once in common document formats. | BO-1, BO-2 | Must | FR-2.1, FR-2.4, FR-2.8 |
| BR-03 | The system must extract candidate name, contact details, skills, experience and education automatically. | BO-1, BO-6 | Must | FR-2.2, FR-2.6 |
| BR-04 | Candidates must be scored on consistent, documented criteria. | BO-3 | Must | FR-2.7 |
| BR-05 | Recruiters must see candidates ranked from best to weakest match and be able to search, filter and sort. | BO-1, BO-2 | Must | FR-3.1, FR-3.4 |
| BR-06 | Every score must be explainable with sub-scores, extracted data and a short verdict. | BO-3, BO-5 | Must | FR-3.5 |
| BR-07 | Decision makers must be able to compare shortlisted candidates side by side. | BO-2, BO-5 | Should | FR-3.6 |
| BR-08 | The solution must run without paid cloud AI services and keep candidate data on organisation-controlled machines. | BO-4 | Must | FR-2.2, Sections 2.3 and 4.3 |
| BR-09 | Screening must keep working when the language model is unavailable, and users must see which engine is active. | BO-1 | Must | FR-2.2, FR-3.8 |
| BR-10 | Access to candidate data must be restricted to authorised staff. | BO-5 | Should (planned) | FR-1.1 to FR-1.3, FR-3.3 |
| BR-11 | Scoring must rely only on job-relevant information; the tool must not make the final hiring decision. | BO-3, BO-5 | Must | FR-2.7 (criteria); Section 1.2 scope |
| BR-12 | Users must be able to export ranked results for hiring records. | BO-6 | Could (planned) | FR-3.2 |
| BR-13 | Users must be able to delete a job pipeline and all its candidate data. | BO-4 | Must | FR-3.7 |

# 8. Benefits and Value

## 8.1 Qualitative Benefits

- Faster shortlisting and shorter time-to-hire.

- More consistent decisions with an auditable explanation for every score.

- No licence cost and no transfer of candidate data to third-party AI providers.

- Structured candidate data that enables future analytics and feedback-based improvement.

## 8.2 Illustrative Effort Model

Assumptions: one opening receives 200 resumes; manual first-pass review takes 5 minutes per resume; with SmartHire, upload and processing takes about 10 minutes and the recruiter reviews the top 30% of candidates (60 resumes) for 4 minutes each.

| Item | Manual | With SmartHire | Saving |
| --- | --- | --- | --- |
| Resume screening effort | 200 x 5 min = 1,000 min | 10 + (60 x 4) = 250 min | 750 min (75%) |
| Equivalent working hours | about 16.7 hours | about 4.2 hours | about 12.5 hours |

The model yields a larger saving than the 60% objective (BO-1), which leaves headroom for reviewing more candidates or for lower-than-assumed accuracy. Replace the assumptions with pilot measurements.

## 8.3 Cost Considerations

| Cost Element | Comment |
| --- | --- |
| Software licences | None: Python, FastAPI, Next.js, SQLite and Ollama are open source. |
| Infrastructure | A standard laptop or small server; a machine with more CPU/GPU capacity improves LLM response time. |
| Development effort | Academic project effort by the project team. |
| Operations | Minimal: local deployment, periodic data clean-up. Future authentication and hosting would add effort. |

# 9. Assumptions, Constraints and Dependencies

## 9.1 Assumptions

- Recruiters supply job descriptions that name the required skills and years of experience.

- Resumes are text-based documents; scanned images are not processed.

- Users have a modern web browser and access to the machine running the services.

## 9.2 Constraints

- Academic budget and timeline: free and open-source tools only.

- Embedded SQLite storage suits a single team, not large multi-user deployments.

- Skill detection uses a fixed dictionary; uncommon skills may be missed.

## 9.3 Dependencies

- Ollama and the "mistral" model for LLM-based extraction (optional; fallback available).

- Python 3.10+, Node.js 20+, and the libraries listed in the PRD.

# 10. Risks and Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Bias or unfair outcomes from automated ranking | Medium | High | Use only job-relevant criteria; keep human decision; transparent scores; planned bias audits. |
| Recruiters over-trust the score | Medium | High | Present scores as guidance; show evidence and raw text; training and policy. |
| Personal data exposure | Medium | High | Local processing; authentication and restricted access (planned); retention and deletion rules. |
| Extraction inaccuracies | Medium | Medium | Human review of details; evaluation on labelled resumes; improve parsers. |
| LLM unavailable or slow | Medium | Low | Automatic rule-based fallback and visible engine status. |
| Low adoption | Low | Medium | Simple interface, templates, short onboarding, pilot with feedback. |
| Scope creep | Medium | Medium | Fixed v1.0 scope; roadmap items prioritised separately. |

# 11. Compliance and Ethical Considerations

- Resumes contain personal data. Operators must follow applicable regulations (for example India's Digital Personal Data Protection Act, 2023, or GDPR where relevant): lawful purpose, minimal collection, secure storage and deletion on request.

- Selection criteria must be job-related and non-discriminatory; protected characteristics must not influence ranking.

- Candidates and regulators may expect to understand how decisions were supported; the explainable score breakdown helps meet this expectation.

- SmartHire is a decision-support tool; organisational hiring policy and human review remain mandatory.

# 12. Implementation Approach and Milestones

| Phase | Deliverables | Indicative Timing | Status |
| --- | --- | --- | --- |
| 1. Requirements and design | BRD, PRD, SRS, architecture and data model | Sep - Oct 2026 | In progress |
| 2. MVP build | FastAPI backend, Next.js dashboard, SQLite, LLM + fallback extraction, scoring, comparison | Sep 2026 | Implemented |
| 3. Pilot and evaluation | Test on sample JDs and resume set; measure effort saving and extraction accuracy | Oct - Nov 2026 | Planned |
| 4. Hardening | Authentication, export, shortlist thresholds, fixes from code review, automated tests | Nov - Dec 2026 | Planned |
| 5. Enhancement | Embeddings and RAG evidence, feedback loop, bias audit, deployment | 2027 | Planned |

# 13. Success Criteria for Business Acceptance

- A recruiter can create a pipeline, upload a batch of resumes and obtain a ranked list without developer assistance.

- Pilot results show the targeted reduction in screening effort (BO-1) and acceptable extraction accuracy.

- Every ranked candidate shows a score breakdown, extracted profile and verdict (BO-3).

- Deleting a pipeline removes its candidate data (BR-13).

- Sponsor and stakeholders approve this BRD.

# 14. Approval

| Name / Role | Responsibility | Signature | Date |
| --- | --- | --- | --- |
| Project Team | Prepared by |  |  |
| Project Guide / Sponsor | Reviewed and approved |  |  |
| Head of Department | Final approval |  |  |